Phase 1 — Project Planning FitHub CRM Fitness Center Management System — Project Planning Document

| Project Phase Phase 1 | Timeline 4 Weeks | Platform Salesforce | Methodology Agile |
| --- | --- | --- | --- |

|  | 01 Introduction |
| --- | --- |

Why Project Planning Matters Project planning is the foundation of any successful software development initiative. It defines the direction, allocates resources, and sets measurable goals before a single line of code is written.

The FitHub CRM project aims to digitize and streamline operations for a fitness center using the Salesforce platform. Without structured planning, such a project risks scope creep, missed deadlines, and poor-quality deliverables.

This document outlines the planning phase — covering scope, objectives, methodology, work breakdown, timeline, resources, and risk management — providing a clear roadmap from concept to deployment.

|  | 02 Project Scope |
| --- | --- |

| IN SCOPE - Member Management (registration, profiles, status) - Trainer Management (profiles, assignments) - Class Management (schedules, capacity) - Booking System (member class reservations) - Automation — Email Notifications (confirmations, reminders) - Reports & Dashboards (attendance, revenue, performance) | OUT OF SCOPE - Mobile application development - Payment gateway / billing integration - Third-party fitness device sync (wearables) - Multi-branch / franchise management - Custom Salesforce Lightning component development - Data migration from legacy systems |
| --- | --- |

|  | 03 Project Objectives |
| --- | --- |

| O1 | Automate the class booking process to eliminate manual scheduling errors and reduce administrative effort by at least 80%. |
| --- | --- |

| O2 | Centralize member and trainer data within Salesforce, providing a single source of truth for all fitness center records. |
| --- | --- |

| O3 | Reduce manual administrative work by deploying workflow automation, email alerts, and validation rules. |
| --- | --- |

| O4 | Improve member experience through timely automated notifications for booking confirmations and class reminders. |
| --- | --- |

| O5 | Deliver real-time operational visibility via custom Salesforce reports and dashboards for management decision-making. |
| --- | --- |

| O6 | Ensure data integrity and system reliability through comprehensive testing before deployment. |
| --- | --- |

|  | 04 Development Methodology |
| --- | --- |

Agile / Iterative Development Model The project adopts an Agile methodology, delivering working functionality in short, focused sprints. Each iteration is reviewed, tested, and refined before proceeding to the next phase.

| Flexibility | Agile allows requirements to evolve. As CRM features are built and tested in Salesforce, adjustments can be made without disrupting the entire project. |
| --- | --- |

| Early Delivery | Working modules (e.g., Member Management) are completed and validated early, reducing end-stage risk. |
| --- | --- |

| Continuous Testing | Each sprint includes a testing cycle, ensuring bugs are caught and fixed incrementally rather than accumulated. |
| --- | --- |

| Transparency | Regular sprint reviews make progress visible and enable prompt course correction if needed. |
| --- | --- |

|  | 05 Work Breakdown Structure (WBS) |
| --- | --- |

| Phase 1 | Requirement Analysis — Identify functional and non-functional requirements. Define objects, fields, relationships, and automation rules for the Salesforce data model. |
| --- | --- |

| Phase 2 | System Design — Design the object model (Members, Trainers, Classes, Bookings). Map relationships, define page layouts, and plan automation triggers. |
| --- | --- |

| Phase 3 | Development — Build Salesforce objects, fields, validation rules, workflow automations, email templates, and record-triggered flows. Configure UI via App Builder. |
| --- | --- |

| Phase 4 | Testing — Execute unit testing, integration testing, and user acceptance testing (UAT). Validate automation, data integrity, and report accuracy. |
| --- | --- |

| Phase 5 | Deployment — Move configured components from sandbox to production. Conduct final smoke tests and enable user profiles/permissions. |
| --- | --- |

| Phase 6 | Documentation — Prepare project report, user manual, and technical documentation suitable for academic submission and stakeholder handover. |
| --- | --- |

|  | 06 Timeline & Schedule |
| --- | --- |

| Week 1 Requirement Analysis | → | Week 2 Design & Object Creation | → | Week 3 Automation & UI Build |
| --- | --- | --- | --- | --- |

| Week 4 Testing, Reports & Deployment | → | Ongoing Documentation & Review | → | Final Submission & Handover |
| --- | --- | --- | --- | --- |

|  | 07 Resource Planning |
| --- | --- |

| Platform Salesforce Developer Edition CRM & Automation Engine Free developer sandbox | Human Resources Student Developer (solo) Project Manager role (student) Academic supervisor guidance | Tools & Access Salesforce Setup & App Builder Process Builder / Flow Builder Salesforce Reports & Dashboard | References Salesforce Trailhead (documentation) Academic CRM research papers Internet & online tutorials |
| --- | --- | --- | --- |

|  | 08 Risk Management |
| --- | --- |

| Data Integrity Risk | Risk: Incorrect or inconsistent member/booking records leading to system errors. | Mitigation: Implement Salesforce Validation Rules on all critical fields. Enforce required fields and picklist constraints. |
| --- | --- | --- |

| Automation Failure | Risk: Workflow or Flow automations may not trigger correctly under all conditions. | Mitigation: Conduct thorough trigger-based testing in sandbox. Test edge cases before production deployment. |
| --- | --- | --- |

| Timeline Delay | Risk: Scope expansion or underestimation of Salesforce configuration complexity. | Mitigation: Adhere strictly to WBS. Prioritize core features; defer enhancements to post-submission phase. |
| --- | --- | --- |

| Knowledge Gap | Risk: Unfamiliarity with advanced Salesforce features (e.g., complex flows). | Mitigation: Leverage Salesforce Trailhead and documentation. Allocate buffer time in Week 3 for learning. |
| --- | --- | --- |

| Scope Creep | Risk: Stakeholder requests for features outside the defined scope during development. | Mitigation: Reference scope document to evaluate all change requests. Only critical changes accepted formally. |
| --- | --- | --- |

|  | 09 Project Flow Diagram |
| --- | --- |

End-to-End Project Lifecycle The following diagram illustrates the complete project flow from initial planning through to final documentation and submission.

| Planning Scope & Objectives | → | Design Data Model & UI | → | Development Build & Configure |
| --- | --- | --- | --- | --- |

| Testing Validate & Fix | → | Deployment Go Live | → | Documentation Report & Submit |
| --- | --- | --- | --- | --- |

|  | 10 Conclusion |
| --- | --- |

Planning as the Cornerstone of Project Success A well-structured planning phase is not an optional preliminary — it is the strategic backbone that determines whether a CRM project succeeds or fails.

This Project Planning Document for FitHub CRM has established a comprehensive foundation across all critical dimensions: a clearly defined scope prevents wasted effort; measurable objectives provide accountability; an Agile methodology ensures flexibility; a structured WBS makes complex work manageable; and a proactive risk management plan protects the project from foreseeable challenges.

By investing in thorough planning before development begins, the FitHub CRM project is positioned to deliver a fully functional Salesforce-based fitness management system on time, within scope, and to a professional academic standard.

The planning artifacts produced in this phase — scope definition, WBS, timeline, and risk register — will serve as living reference documents throughout development, ensuring that every sprint stays aligned with the project's original vision and academic objectives.

FitHub CRM — Phase 1 Complete Ready to proceed to Phase 2: System Design & Object Creation